# Stage 1 — Scope & Success Criteria (Foundations)

# Scope (MVP)

- Interactive tool to extract version history, build dependency graphs per version, compute metrics, diff architectural changes, visualize timelines, and generate concise LLM-based summaries.

- Tech stack: Python 3.11, PyDriller, AST/modulegraph, radon, NetworkX, Streamlit (Plotly/PyVis), SQLite, LLM (OpenAI/Ollama), Docker.

- Target users: Developers and software architects analyzing architectural evolution.

- Non-goal: Multi-language analysis via tree-sitter (future work).

# Deliverables (End of Stage 1)

- One-pager: problem, users, MVP scope, non-goals.

- Lightweight system diagram with four modules (Extraction  Analysis  Visualization  Summarization).

- Milestone plan covering Stages 2–6 with demo artifacts.

# Success Metrics

- Correctness: Detect added/removed dependencies across tagged versions (verified via golden repo).

- Performance: End-to-end analysis  X minutes for Y tags on medium OSS repo (to be defined).

- Usability: Developer can identify coupling spikes in  2 UI interactions.

| Risk | Mitigation |
| --- | --- |
| Large repositories / long histories | Default tag limit, cache per-version results, sample analysis mode. |
| Noisy imports / false edges | Heuristic filters, ignore test/venv folders, allow manual edge overrid |
| LLM latency/cost/privacy | Summarize only diffs, truncate inputs, use local Ollama fallback. |

Key Risks & Mitigations

es.

# Core Data Model (Draft)

Tables: versions(id, tag, commit, date), modules(id, version_id, name, path), edges(version_id, src_module, dst_module), metrics(version_id, module_id, fan_in, fan_out, cyclomatic, centrality), change_events(from_version, to_version, type, src, dst, evidence).

# Preparation Checklist (Pre-Coding)

- Select 2–3 open-source Python repos (10 tags each).

- Finalize performance thresholds and correctness validation protocol.

- Sketch Streamlit layout (timeline top, graph center, metrics/insights side).

- Choose LLM provider, token limits, and offline fallback.

- Pin Python version, dependencies, and draft minimal Dockerfile.